**** **SMAR SOFTWARE**

**EMPRESA DE DESARROLLO DE SOFTWARE**

****

*“PÁGINA WEB ECOINN MOBILIARIO ECOLÓGICO”*

Cliente: Iván Cruz Barajas

**ACTIVITY LOG**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ACTIVITY | START DATE | ENDING DATE | RESPONSIBLE | INITIAL | CHANGES / OBSERVATIONS | SIGNATURE (S) |
| Project selection | 02/01/2018 | 01/02/2018 | Frida Sofia  Miguel Angel  Jesús Reyes | FSBS  MARG  JRS | Any |  |
| Assigning roles and tasks | 02/01/2018 | 02/01/2018 | Frida Sofia  Miguel Angel  Jesús Reyes | FSBS  MARG  JRS | The activities to be carried out were not known exactly. |  |
| Collect information | 02/01/2018 | 02/01/2018 | Frida Sofia | FSBS | Any |  |
| Interview | 02/01/2018 | 02/01/2018 | Miguel Ángel | MARG | Any |  |
| Activity | 02/02/2018 | 02/02/2018 | Frida Sofia  Miguel Angel  Jesús Reyes | FSBS  MARG  JRS | The completion of the annexes took more time than established. |  |
| Activities Calendar | 03/12/2018 | 03/12/2018 | Frida Sofia | FSBS | Problem with the dates of the project with the calendar. |  |
| Communication matrix | 03/14/2018 | 03/15/2018 | Jesús Reyes | JRS | The fields were not exactly known. |  |
| Priorities in the project | 03/15/2018 | 03/16/2018 | Jesús Reyes | JRS | Any |  |
| Analysis of suppliers | 03/16/2018 | 03/16/2018 | Miguel Angel | MARG | The search of information. |  |
| Minuta | 03/17/2018 | 03/17/2018 | Frida Sofia | FSBS | Any . |  |
| Methodology | 03/14/2018 | 03/16/2018 | Miguel Angel | MARG | Any |  |
| The project budget | 03/16/2018 | 03/16/2018 | Frida Sofia | FSBS | Salaries were sought from reliable sources. |  |
| Correction of the documents | 04/05/2018 | 04/05/2018 | Frida Sofia  Miguel Angel  Jesús Reyes | FSBS  MARG  JRS | Problem with the correcttions in the documents because there was a date mismatch. |  |

